**TABLE OF TASKS, DURATIONS AND DEPENDENCIES**

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Effort (person-day) | Duration (days) | Dependencies |
| Front page creation (T1) | 9 | 8 |  |
| Front page Image designing (T2) | 11 | 9 | T1 |
| Registration page design(T3) | 7 | 6 |  |
| Linking registration page to front page(T4) | 5 | 5 | T1,T3 |
| Login page design  (T5) | 3 | 4 |  |
| Linking login page to registration page (T6) | 4 | 5 | T3,T5 |
| Creating home page (T7) | 12 | 13 |  |
| Home page image designing (T8) | 12 | 14 | T7 |
| Creation of database (T9) | 4 | 8 |  |
| Linking database to thesystem (T10) | 18 | 19 | T3,T9 |

**ACTIVITY BAR CHART**