PROJECT TITLE: PHARMACY MANAGEMENT SYSTEM

1st week:

Problem Identification

Project title submission

2nd week:

Prepare the project work plan

First project presentation

Risk analysis

3rd week:

Requirement gathering

Brainstorming the system functionalities

Prepare Application Layout

Prepare database data models

4th week - 5th week:

Front-end development with html and css and java

6th Week:

Back-end development with php

7th Week:

Release initial version of pharmacy management system

of the application

8th Week:

Documentations

9th Week – 10th Week:

Release the final version of pharmacy management system

Final testing and finalizing documenting of the software

11th Week:

Submit the final version of the application