**PROJECT WORK PLANS (WEEK 01-12)**

**PROJECT TITLE: ELECTRONIC MEDICAL RECORDS SYSTEM.**

|  |  |
| --- | --- |
| WEEK | ACTIVITY |
| 1**st** week | * Problem identification and analysis. |
| 2**nd** week | * Project title submission. * First project presentation. |
| 3**rd** week | * Project abstract submissions. * Risk analysis |
| 4**th** week | * Prepare and submit project work plan. * Requirement gathering. * Prepare UML diagram. |
| 5**th** week | * Prepare application layout. * Application design. |
| 6**th** week | * Font-end development. |
| 7**th** week & 8**th** week | * Back-end development. |
| 9**th** week | * Initial version to be released. * Testing application. |
| 10**th** week & 11**th** week | * Final version released. * Testing application. |
| 12**nd** week | * Submit final version application. |