PROJECT TITLE: Xgas

1st week:

Problem Identification

Project tittle formulation & submission

2nd week:

Project presentation

Workplan preparation and analysis

Risk analysis

3rd week:

Workplan submission

Requirements analysis

Skeleton and layout of an App preparation

4th week:

Learning flutter framework

Front end development of the App

5th Week – 7th Week:

Learning Laravel framework

Back end development of the App

8th Week:

Deploying and testing the App

9th Week – 10th Week:

Amendments of the missing components of the App

11th Week:

Deploying and final testing of the App

12th Week - 13th Week:

Documenting the App

Submitting the App