|  |  |  |
| --- | --- | --- |
| PAYROLL MANAGEMENT SYSTEM | | |
| WEEK NUMBER | | TASK | REMARKS | |
| 1st | | * Problem Identification * Project title submission |  | |
| 2nd | | * Prepare the project work plan. * Risk analysis * First project presentation |  | |
| 3rd | | * Prepare project scenario for database * Finding project requirements |  | |
| 4th | | * Prepare Application Layout * Prepare database da ta models |  | |
| 5th -6th | | * Back-end development with **PHP**&**MYSQL** |  | |
| 7th | | * Front-end development with **HTML** |  | |
| 8th | | * First version to be released and * Testing of application |  | |
| 9th -10th | | * Second version to be released and * Testing of application again |  | |
| 11th -12th | | * Submit the final version of the application |  | |