TABLE OF TASKS, DURATIONS AND DEPENDENCIES

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Effort(person-days) | Duration(days) | Dependencies |
| Home page creation (T1) |  | 9 |  |
| Signup creation  (T2) |  | 7 |  |
| Linking signup with home page(T3) |  |  | T1,T2 |
| Sign in creation(T4) |  | 7 | T2 |
| Linking sign in with home page(T5) |  |  | T1,T4 |
| Products Page  (T6) |  | 8 | T1 |
| Order Products(T7) |  | 7 | T1,T4 |
| Order page(T8) |  | 8 | T1,T4,T7 |
| Create database  (T9) |  | 6 | T2,T7 |
| Link database and system  (T10) |  | 16 | T2,T7 |

BAR CHART

|  |
| --- |
| Week 0 1 2 3 4 5 6 7 8 9 10 |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T1  T2  T3  T4  T5  T6  T7  T8  T9  T1O | start |  |  |  |  |  |  |  |  |  |  |