PROJECT PLANNING

PROJECT TITLE: CUITTLES PRODUCTION

* Project work plan(week 1-12)

|  |  |
| --- | --- |
| WEEK | ACTIVITY |
| 1st week | * Problem identification and analysis |
| 2nd week | * Project title submission * First project presentation |
| 3rd week | * Project abstract submission * Risk Analysis |
| 4th week | * Prepare and submit project work plan * Requirement gathering * Preparing UML Diagrams |
| 5th week | * Prepare Application Layout * Application design |
| 6th week | * Font-end development |
| 7th and 8th week | * Back-end development |
| 9th week | * Initial version to be released * Testing application |
| 10th and 11th week | * Final version released * Testing application |
| 12nd week | * Submit final version application |