PROJECT TITLE: *STUDENTS IDENTIFICATION SYSTEM*

**Project Work plan** (Week 01-12)

|  |  |  |
| --- | --- | --- |
| **WEEK** | **ACTIVITY** | **REMARK** |
| 01st | * Problem Identification, Analysis & Evaluation | ✔ |
| 02nd | * Submission of Project Title & Abstract * Short Project Presentation | ✔ |
| 03rd | * Work Plan Preparation & Submission * Requirements gathering | ✔ |
| 04th | * Preparing UML Diagrams * Risk Management |  |
| 05th | * Preparing Application Prototype * Formulating Desired Modals for Database |  |
| 06th --- 07th | * Frontend Development using Ionic Framework |  |
| 08th --- 09th | * Backend Development using Laravel Framework |  |
| 10th | * Backend Functionalities Test via Postman * Linking the Application Frontend to its Backend via APIs |  |
| 11th | * Release of Initial Version of the App * Testing for the App so as to Assure that the Expected Functionalities have been Reached, if not, some Improvements will be Handled. |  |
| 12th | * Preparing Application Documentation * Release of Final Version of the App * Full Project Report Submission |  |