NAME: **TICKY, MARIUS JOHN**

REG.NO: **2017-04-07380**

PROJECT TITLE: **THE EVENT**

PROJECT WORK PLAN:

|  |  |
| --- | --- |
| **WEEK** | **ACTIVITY** |
| 1 | Identifying the Problem and the Proposed solution. |
| 2 | Preparation and presentation of the Project Abstract. |
| 3 | Work Plan Preparation & Submission  Preparing UML Diagrams for the Project. |
| 4 to 6 | Frontend Design and Development using Ionic Framework |
| 7 to 9 | Backend Design Development using Laravel Framework |
| 10 | Connecting the Frontend with the Backend of the application. |
| 11 | Release of Initial Version of the application.  Testing the application. |
| 12 | Preparing Documentation for the application.  Release of Final Version of the application.  Full Project Report Submission |