Name: CHRISTOPHER C KABELWA

REG NO: 2017-04-12237

PROJECT: WORK PLAN

KUTANA WORK PLAN

|  |  |  |
| --- | --- | --- |
| WEEK 1 | * Tittle submission * Problem identification |  |
| WEEK 2 | * Project abstract and presentation * Work plan presentation |  |
| WEEK 3 | * Work plan submission * App layer out and structure * Requirement analysis |  |
| WEEK 4 – WEEK 5 | * Front end development work |  |
| WEEK 6 – WEEK 7 | * Backend development work #using laravel framework |  |
| WEEK 8 | * Testing App |  |
| WEEK 9 – WEEK 10 | * Fixing different components in the app |  |
| WEEK 11 | * Final app testing |  |
| WEEK 12 – WEEK 13 | * Documentation app * Submitting app |  |