NASSORO MOHAMED A [2017-04-12255]

BSC WITH COMPUTER SCIENCE (IS 282)

# PROJECT (SENSA TANZANIA) PLANNING SCHEDULE

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TO DO | WEEK NO | | MONDAY | TUESDAY | WEEDNESDAY | THURSDAY | FRIDAY | SATURDAY | SUNDAY |
| TITLE | 1ST week:  Start date  (25/03/2019) | |  |  |  |  | TITLE SUBMITION  (SENSA TANZANIA) |  |  |
| PRESENTATION | 2nd week:  Start date  (01/04/2019) | | PROJECT  ABSTRACT |  | PROJECT INTRODUCTION |  | PROJECT PRESENTATION | PROJECT  PLANNING  SCHEDULE |  |
| SERVANT  OR  ADMINISTRATIVE  USER | 3RD week:  Start date  (08/04/2019) | | DOCUMENTATION | | | | | | |
| 4TH AND 5TH week:  Start date  (15/04/2019) –(28/04/2019) | | IMPLIMENTATION (CODING) | | | | | | |
| 6TH week:  Start date  (29/04/2019) | | REMAINING WORK AND VALIDATION(TESTING) | | | | | | |
|  | | 7TH week:  Start date  (06/05/2019) | DOCUMENTATION | | | | | |  |
| NORMAL  USER  OR  PUBLIC  PART | | 8TH AND 9th week:  Start date  (13/05/2019)-(26/05/2019) | IMPLIMENTATION (CODING) | | | | | | |
| 10TH week:  Start date  (27/05/2019) | REMAINING WORK AND VALIDATION(TESTING) | | | | | | |
| BACKEND  PART | | 11TH week:  Start date  (03/06/2019) | DOCUMENTATION | | | | | | |
| 12TH week:  Start date  (10/06/2019) | IMPLIMENTATION (CODING) | | | | | | |
| TESTING  PART | | 13TH week:  Start date  (17/06/2019) | REMAINING WORK AND OVERALL VALIDATION | | | | | | |
| 14TH week:  Start date  (24/06/2019) | GENERAL TESTING AND SUBMISSION | | | | | | |

WEBSITE DOCUMENTATION

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TO DO | WEEK NO | MONDAY | TUESDAY | WEEDNESDAY | THURSDAY | FRIDAY | SATURDAY | SUNDAY |
|  |  | PROJECT  SENARIOR | REQUIREMENT ANALYSIS | RISK ANALYSIS & MANAGEMENT | USE CASE DIAGRAM | CLASS DIAGRAM | SEQUENCE & COLLABORATION DIAGRAM |  |

BACKEND DOCUMENTATIO

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TO DO | WEEK NO | MONDAY | TUESDAY | WEEDNESDAY | THURSDAY | FRIDAY | SATURDAY | SUNDAY |
| BACKEND- PART | 11TH week:  Start date  (03/06/2019) | SCENARIO | REQUIREMENT | ER- DIAGRAM | RELATIONAL DIAGRAM | NORMALIZATION | SQL PART | TEST |

# SENSA TANZANIA NORMAL USER (IMPLIMENTATION) SCHEDULE PLANNING

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TO DO | WEEK NO | MONDAY | TUESDAY | WEEDNESDAY | THURSDAY | FRIDAY | SATURDAY | SUNDAY |
| 1ST week | Date | 15/04/2019 | 16/04/2019 | 17/04/2019 | 18/04/2019 | 19/04/2019 | 20/04/2019 | 21/04/2019 |
| PAGE/WEB LAYOUT | CALENDAR & DATE  DROPDOWN MENU  AND TIMELINE MENU | | | PERCENTAGE  PIE CHART  AND HISTOGRAM | | |
| 2nd week | Date | 22/04/2019 | 23/04/2019 | 25/04/2019 | 25/04/2019 | 26/04/2019 | 27/04/2019 | 28/04/2019 |
| TANZANIA MAP | | | SEARCH PART  REGIONAL DETAIL AND STATISTICS | | | NEWS  PAGE |

# ADMINISTRATIVE USER (IMPLIMENTATION) SCHEDULE PLANNING

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TO DO | WEEK NO | MONDAY | TUESDAY | WEEDNESDAY | THURSDAY | FRIDAY | SATURDAY | SUNDAY |
| 1ST week | Date | 13/05/2019 | 14/05/2019 | 15/05/2019 | 16/05/2019 | 17/05/2019 | 18/05/2019 | 19/05/2019 |
| PAGE/WEB LAYOUT | CALENDAR & DATE  DROPDOWN MENU  AND TIMELINE MENU | | | REGISTRATION FORM  FOR CENSUS | | |
| 2nd week | Date | 20/05/2019 | 21/O5/2019 | 22/O5/2019 | 23/05/2019 | 24/05/2019 | 25/05/2019 | 26/05/2019 |
| ADMINISTRATIVE FORM  (PLACE/AREA AND POSITION) | | | SERVANT DAY INFORMATION | | | LOG IN & LOG OUT |