PROJECT TITLE: LOCATE

1st week:
Problem Identification
Project title submission

2nd week:
Prepare the project workplan

3rd week:
        Project presentation
Environment preparations
Preparing paper prototype
Research on similar platforms

4th week
Back-end development (CodeIgniter PHP)
        log in and sign up
        User model phase 1
        owner model phase 1

 5th week:
Back-end development ( codeIngniter PHP)
        payment model
        user model phase 2
        owner model phase 2

6th Week:
Front-end development ( React )
        log in and sign up
        user views phase 1
        owner views phase 1
        payment

7th Week:
Front end
        user view phase 2
        owner view phase 2
        owner view phase 2

8th Week:
        Testing the releasing Pre-Alpha version
 Documentations

9th Week
Debugging and improving the platform
        Release Alpha version
        release the se
10th Week:
        Release Beta version
        Debugging

11th Week:
        Release of final version
        Documentation
Submitting the final version